Basic Concept
Sarower Ahmmed

---
My Need?
My Need?
To Buy a house
Its called concept or need in IT world

---
Your dream house?
Your dream house?

---
Dream house Criteria in detail- Requirement
Dream house Criteria in detail- Requirement
1. ………
2. …….........
3. …………………..
4. ………………………
5. ……………………………..
6. ……………………………………………………..
7. …………………………………………………………….
8. ………………………………………………………………………

---
You should need some ability to buy dream house
You should need some ability to buy dream house
- Financial ability
- ……………….
- ………………………..
- …………………………….
- ………………………………………

---
If you want custom build house: Need Design from architecture /design team

---
Need a team of construction worker to build Dream house
Need a team of construction worker to build Dream house

---
If you buy ready house :: like
If you buy ready house :: like
3rd party application or software
  - No need own design team
  - No need development

---
When development done or before buy: need to check as it fulfill your requirement-
Testing

---
Repaired and maintenance your dream house if required
Repaired and maintenance your dream house if required

---
SDLC
        SDLC
Stages:
- Concept
- Requirement
- System design
- Coding/ Development
- Testing
- Implementation & maintenance
PAPER BASED
HANDS
ON

---
QA responsibility in SDLC
QA responsibility in SDLC
Responsibility	Stages
No active involvement, But can Participate on meetings,	Concept
Read requirement document try to understand as requirement : Clear, Consistence and Testable	Requirement
Read design document, Writing test cases based on design prototype of application	Design Stage
Black box tester not active but White box tester do unit testing.	Development Stage
All testing need to do in this stage with manage Defect Life cycle	Testing Stage
Do regression test if any update version or defect fix	Implementation / & / Maintenance

---
STLC stages:                SDLC stages
STLC stages: SDLC stages
Concept
Req
System design
Code/ Development
Testing
Implementation &	maintenance
- Req analysis
- Test Development
  - Test plan
  - Test case
  - Test data
  - RTM
  - Executed
  - Defect manage
  - Test reporting
On PAPER
Pass
Fail

---
V model:
V model:
Two things:
Lt side > verification. Rt side > validation

---
Methodology:
Methodology:
A standard/guideline how to follow the stages.
Types:
Waterfall
Iterative
Agile
Purpose:
- Faster
- Better
- Cheaper

---
Methodology
Waterfall
6 to 12 ms
Govt. org
Iterative
Always change req
Agile
3 ms
Real time communication
FASTEST
2 wks

---
Waterfall
Waterfall
- The oldest.
- Must be sequential-Waterfall Model is a flow based model, in which we pass every phase once, and can not go back to that phase again.
Type:
Flexible waterfall: requirement system design.
Stick waterfall-
  - Can’t go back and front,
  - Can’t change the requirement.
Disadvantage:
Long wait time> 6 to 12 months=> private comp not use.
Advantage: If we know what customer requirement>then its best to use.

---
Iterative
Iterative
Build a system with increment.
We can changes the requirement-we can always come back to previous phases, and make the changes accordingly.
Example:
Supposed we have 400 requirements
  - Waterfall=>> all 400 will be done in 1 yr
Here:
All stages
3 months
All stages
3 months
3 months
All stages
All stages
3 months
400
100
100
100
100

---
Agile Methodology:
Agile Methodology:
- Mostly used.
- More atomic but its a similar type of Iterative
- It can deliver within 2 wks =>> So its FASTER
- Handle less number of requirements.
Real-time communication:
  - Less documents
  - 1 developer for 1 tester for 1 business analysis

---
Dev: Tester= 3:1
Manager
Lead
Automation Tester
Manual Tester
Tester
Developer
Agile Team Members
Scrum Master=1
Product Owner=1
Design
BA=1
ETL/DBA
Project manager Head of Project

---
Daily Scrum Meeting:
 Daily Scrum Meeting:
Called Daily Standup meeting
Scrum meeting held every day and always 3 Qs and time 10 to 15 mints:
- What did u do yesterday?
- What will u do today?
- Any major issue that requires escalation?

---
PBI=Product back lock Items
PBI=Product back lock Items
All requirement
  - High
  - Medium
  - Low
- PO=Product owner responsible to tell PBI with ranking as High>medium>low
- Break each PBI into Tasks / Items: not more than 5 tasks
  - Task 1: Design related------Assign to One in deign team
  - Task 2: Development related-------Assign to one Dev
  - Task 3: Data analysis-------------Assign to ETL
  - Task 4: Testing-----------------Assign to tester

---
Sprint= Time frame to complete
certain PBI or requirement
Sprint= Time frame to complete
certain PBI or requirement
- Standard sprint 2 to 4 wks
- Usually take 2/3 PBI in one sprint
- How to select number/Story point of PBI=>
  - By poker play by Agile team member
- Which PBI to be taken in sprint=> usually take High level PBI
  - By a meeting with
    - SM
    - PO/BA
    - All manager & Lead

---
Meeting in Sprint
Meeting in Sprint
- Sprint planning- sprint start with this meeting
- Sprint review/Retrospective meeting- sprint end with this meeting
  - If 2 wks sprint ::
    - Sprint planning- On Monday
    - Sprint review/Retrospective meeting- On Friday
- Daily Scrum – every day 15 mints
- Mid-sprint meeting – may or may not => middle of two wks

---
Test Plan
Test Plan

---
PBI	Sprint backlog	Roll over
All requirements in a project	Requirements/PBI: those taken in a sprint	Leftover work from one sprint to next sprint

---
Time Estimation in Sprint
Time Estimation in Sprint
If 2 wk sprint:
  - Total 10 days:: 7 hrsx10=70 hrs
  - Estimate time for each PBI task or item by your self

---
How to check Team status in Sprint:
How to check Team status in Sprint:

---
Epic>Feature>Story/task/item
Epic>Feature>Story/task/item
- Epic
  - Allow the customer to manage its own account via the Web
- Feature
  - Editing the customer information via the web portal
- User story
  As bank clerk,
  I want to be able to modify the customer information
  so that I can keep it up to date.

---
Agile /User Story: I withdraw 100$ from my account and balance is now 1900$
Test case:
- Feature: Account balance check
- Scenario : Withdrawing money
  Given I have 2000$ in my bank account
  When I withdraw 100$
  Then I receive 100$ in cash
  And my balance is 1900$
Cucumber with BBD- Gherkin Language